# Proposal: AI Agentic Suite for Unifi

# Overview

Unifi Service, a leading ground handling and aviation services provider in North America, is seeking to enhance its recruitment process through the implementation of AI-driven Voice and Chat solutions. The primary objective of this initiative is to engage effectively with job applicants, ensuring a seamless and interactive experience that reflects Unifi's commitment to innovation and operational excellence.

Nurix proposes a two-pronged AI solution:

- Voice AI Agent for Candidate Qualification & Screening  -  This AI-powered voice agent will automate outbound calls to pre-screen applicants, detail out the requirements, verify qualifications, and schedule interviews, reducing manual effort and improving hiring efficiency.

- Chat AI Agent-Based Candidate Application System  -  A conversational AI Chat Agent integrated with Unifi’s website and social media platforms will assist applicants in submitting job applications, answering queries about roles and responsibilities, and scheduling interviews based on the role.

# Project Scope & Objectives

The Voice and Chat Agent will streamline candidate interactions, automate hiring workflows, and enhance overall efficiency, ensuring a seamless, engaging, and cost-effective recruitment journey for Unifi.

AI Voice Agent: Automating Candidate Screening & Engagement

Use Cases:

- Candidate Screening / Inquiries: Answer FAQs about job roles, application status, or company policies

- Interview Scheduling: Coordinate interview times by syncing with calendars and confirming with candidates

- Follow-ups: Automated reminders on the interviews or updates about the next steps in the hiring process

- Onboarding Assistance: Provide clear, specific guidance on any remaining required documents or joining procedures. Communications should focus exclusively on pending documentation and address any questions or concerns regarding onboarding requirements

- Post Offer Engagement: Keep candidates informed of all application status changes promptly, and schedule a follow-up call one week before their start date to address any pre-joining questions or concerns

The AI Voice Agent will act as a digital recruiter, offering the following capabilities:

- Automated Outreach & Follow-ups: Initiates outbound calls via the dialer (TBD) for pre-interview screening and post-interview updates

- Verification and Information Retrieval: Ensuring data privacy and security, verifying the caller's details via their application information before sharing or updating any of the information

- Personalized & Interactive Conversations: Provides job details, role expectations, wages, and addresses various applicant concerns during the job application process

- Human-Like Interaction Quality: Delivers a natural, conversational experience, enhancing applicant engagement and satisfaction

- Seamless Integration: Integrates with Unifi’s CRM (Avature) to log all interactions, applicant attributes, status updates, and history

- Conversation Insights: Identifies applicant intent and analyzes conversations for sentiment and outcome markers, ensuring valuable data is logged in the CRM

- Dashboarding & Analytics: Provides a real-time monitoring dashboard to track AI agent performance, key metrics, and analytics, ensuring transparency and operational insights

- Recording and Transcript Storage: Ensures all call recordings and transcripts are securely stored and easily retrievable for review or analysis

- Scalability: Starts with English language support and 20 concurrent conversations, with the capability to handle seasonal spikes up to 50 concurrent conversations

AI Chat Agent: Intelligent Recruitment Assistant

Serve as an always-available digital assistant, offering the following capabilities:

- Effortless Job Applications & FAQs: Assists candidates by providing job recommendations based on their interests and qualifications, facilitating application submission via resume upload and a brief Q&A

- Document Parsing and Automatic Information Retrieval: Extracts key details from uploaded resumes to ensure a smooth and efficient application process

- Real-Time Query Handling: Instantly responds to FAQs regarding roles, qualifications, interview timelines, and more

- Automated Interview Scheduling: Seamlessly integrates with Avature’s scheduling system, enabling candidates to select interview slots based on recruiter availability

- Human Support & Escalations: Manages requests for human assistance by capturing essential details and logging them in the CRM for smooth handovers

- Consistency & Brand Alignment: Ensures uniform responses across all digital touchpoints while maintaining Unifi’s brand voice

- Scalability: Starts with English language support and 20 concurrent conversations, with the capability to handle seasonal spikes of up to 50 concurrent conversations.

- Automated Logging & Summarization: Records, categorizes, and summarizes all conversations with 95 %+ accuracy

# Implementation Plan

The project will be executed over a 12-14-week period, divided into the following phases:

- Voice AI Implementation:

- Chat AI Implementation:

Voice AI Implementation Plan

Phase 1: Requirement Gathering, Data Ingestion & Solution Design

- Timeline: 1-2 weeks

- Activities:

  - SOPs and Reference Materials: Unifi to provide existing SOPs, product details, and other essential reference documents

  - Technical Access: Secure technical documentations and sandbox access for Integration with the CRM (Avature) and necessary APIs for seamless data exchange

  - Call Samples: Share outbound/inbound call recordings or sample interactions, if available, to enhance AI training

  - Solution Architecture: Define the data flow and system interactions between the Dialer, Nurix AI, and CRM, ensuring seamless integration within Unifi’s infrastructure.

Phase 2: Solution Development

- Timeline:  5 weeks

- Activities:

  - AI Model Training: Train AI agents using call scripts, historical conversations, and predefined scenarios for pre-screening, FAQs, and interview scheduling

  - System Integrations: Establish seamless connectivity between the AI agent, Unifi’s CRM, and the Dialer

  - Workflow Customization: Configure AI workflows to handle applicant queries, automate processes, recognize intents, and manage call dispositions

  - Call Recording & Analytics: Implement call logging, analytics, and transcript storage for improved insights and efficient human handoffs

Phase 3: Testing and Deployment

- Timeline: 1-2 weeks

- Activities:

  - User Acceptance Testing (UAT) & Integration Support: Handover AI agents for UAT, ensuring compatibility and addressing integration needs for a smooth Go-Live

  - Feedback Implementation: Incorporate necessary refinements based on test results and performance evaluations

  - Performance Optimization: Fine-tune AI performance for enhanced accuracy, responsiveness, and efficiency

  - Instrumentation & Scalability Testing: Implement real-time monitoring, alerting, and stress testing to ensure system stability and scalability

Chat AI Implementation Plan

Phase 1: Requirement Gathering, Data Ingestion & Solution Design

- Timeline: 1-2 weeks

- Activities:

  - SOPs and Materials: Unifi provides chat workflows, FAQs, and user interaction guidelines.

  - Technical Access: Secure sandbox access to CRM, Avature, and messaging platforms (Website, Messenger, and Instagram).

  - User Journey Mapping: Unifi to define key touchpoints and user stories where the Agent will engage users.

Phase 2: Requirement Gathering, Data Ingestion & Solution Design

- Timeline: 6 weeks

- Activities:

  - AI Chat Model Training: Train the Agent to handle applicant queries, FAQs, and job application assistance

  - Platform Integrations: Connect the Agent to Unifi’s website, Messenger, Instagram, and Avature for interview scheduling

  - Query Resolution & Escalation: Implement workflows for handling inquiries and escalating complex cases to human agents

  - Logging & Summarization: Ensure all chat interactions are logged, categorized, and summarized within the CRM

Phase 3: Testing and Deployment

- Timeline: 1-2 weeks

- Activities:

  - UAT: Validate Agent’s accuracy, response quality, and seamless CRM logging

  - Feedback Integration: Enhance Agent logic and flows based on UAT feedback

  - Performance Optimization: Ensure Agent’s scalability, response time efficiency, and user engagement consistency

# Flow Overview

Here’s a high-level overview of the steps involved in the proposed flow

AI Voice Agent

- Automated Outreach: Based on candidate applications, the AI agent will proactively reach out with the necessary context to ensure an engaging and effective conversation.

- AI-Led Conversation: Upon connection, the AI agent identifies the purpose of the call, engages in a structured yet dynamic conversation, and provides relevant information.

- Information Sharing & CRM Logging: The AI shares detailed product information, answers candidate queries, and updates the internal CRM with call summaries, transcripts, and next steps.

- Seamless Handoff to Human Agent: If the AI detects complex, repetitive, or unresolved queries, it captures the user’s availability for a callback and logs all necessary details to enable human agents to seamlessly continue the conversation.

Inbound Chat

- Chat Initiation: Users can interact with the Chat AI Agent via the website, Messenger, and Instagram to apply for jobs or find relevant openings

- Query Handling and Conversations: The AI agent filters job openings based on user interests and facilitates seamless applications by gathering relevant details or extracting necessary information from uploaded resumes

- Resolution or Escalation: For unresolved or out-of-scope queries, the AI agent redirects users to customer support or logs the issue in the CRM for a smooth human handoff

- CRM Logging: The AI updates the CRM with conversation details and securely captures user-uploaded information.

# Data Ingestion / Requirements

To ensure successful implementation, the following resources and access are required:

- Call Scripts & Recordings: Call flows, scripts, and previously recorded sample conversations

- SOPs & Guidelines: Dispositions, CRM field mappings, FAQs, and documentation covering all tasks currently handled by human agents

- Technical Support: API documentation and integration details for CRM, dialer, website, Messenger, and Instagram

- Sandbox Access: Testing environment access for seamless integration and validation

# Commercial Terms

Based on the project scope, the following is the proposed cost :

One Time Implementation Fee:

| Project | Implementation Fee (USD) |
| --- | --- |
| AI Voice Agent | $ 30000 |
| Chat Agent | $ 30000 |

- Covers initial solution design, development, integration, and deployment

- Payment milestones—50% upon signing and 50% upon implementation completion

Variable Fee:

- AI Voice Agent

| Call Volume (Monthly) | Cost Per Call (USD) | Cost Per Month (USD) |
| --- | --- | --- |
| Min 15000 calls | $1 | 15000 |

- 200 Free calls are provided as part of the POC to facilitate testing.

- Paid at the end of each month depending on the total number of Calls

- AI Chat

| Chat Volume (Monthly) | Cost Per Conversation (USD) | Cost Per Month (USD) |
| --- | --- | --- |
| Min 15000 conversations | $ 0.20 | $ 3000 |

- 1000 Free Chats are provided as part of the POC to facilitate testing

- Paid at the end of each month depending on the total number of Chats

# Data Privacy and Security

Nurix is committed to adhering to stringent data privacy and security protocols:

- Access Control: Data access will be restricted through role-based permissions to authorized personnel only, with regular audits for data integrity.

- Data Encryption: All customer data, including call recordings, will be encrypted in transit and at rest (e.g., AES-256).

- Data Anonymization: Where feasible, customer data will be anonymized or hashed to protect personally identifiable information (PII).

- Data Retention and Deletion: Customer data will be retained only as necessary and securely deleted once no longer needed.

# Terms and Conditions

- Proposal Validity: Valid for 30 days from issuance; may be revised if not accepted within this period.

- Confidentiality: Both parties agree to keep proprietary information confidential, even post-agreement.

- Payment Terms: Invoices for the fixed development fee are due within 15 days of receipt. Variable fees are billed monthly and are payable within 15 days of the invoice date.

- Intellectual Property: Nurix retains ownership of developed technology and intellectual property.

- Data Privacy: Nurix will handle customer data securely and use it solely for this project.

- Termination Clause: Either party may terminate the agreement with 30 days written notice.